# Gallera

CST-452 Capstone Project
Francisco Gonzalez
Milestone 6
Amr Elchouemi
11/30/2025

## Github link: https://github.com/dankiee0916/gallerycreator

Video Link: https://youtu.be/s0eSRpWx_oQ

- Requirements Outcome Table

| Requirement | Outcome | Justification |
| --- | --- | --- |
| R1: Users can register and log in | Met | Spring Security is fully working and users can register, login, and stay authenticated across pages. |
| R2: Users can create a gallery | Met | GalleryController + GalleryService let logged-in users create their own galleries. Tested by creating multiple galleries. |
| R3: Users can edit and delete their own galleries | Met | Ownership checks prevent users from editing galleries that aren’t theirs. Editing/deleting works without errors. |
| R4: Users can upload photos | Met | Photo uploading works, saves to /uploads/, and displays the image correctly. |
| R5: Users can edit and delete their own photos | Met | Photo edit page and delete functionality work and enforce ownership. |
| R6: Guests can view all galleries | Met | SecurityConfig allows public access to /galleries/all. |
| R7: Users can comment on photos | Met | Comment model + CommentController work. Comments show usernames and users can delete their own comments. |
| R8: Users can delete comments if they own them OR if they own the gallery | Met | Ownership logic implemented and tested. |
| R9: Preview images show correctly on galleries page | Met | Preview URLs tested and fixed. |
| R10: System is deployed online | Met | Fully deployed on Render with Neon PostgreSQL. |

## 2. Implementation Plan

For this milestone, the main goal was to finish the important features of the Gallery Creator app and make everything stable. Most of the core work was already in progress, so this iteration focused on polishing the functionality, improving database performance, and making sure authentication, galleries, photos, and comments all worked smoothly.

Here is the updated summary of the features completed during this milestone:

| User Story / Feature | Development Tasks | Estimate (hrs) | Actual (hrs) | % Complete |
| --- | --- | --- | --- | --- |
| User registration & login with Spring Security | Set up authentication, password hashing, DB connection | 5 | 4 | 100% |
| Gallery creation & editing | CRUD operations, link gallery to logged-in user | 4 | 3.5 | 100% |
| Photo upload & display | Upload image files, attach to gallery, render thumbnails | 5 | 4.5 | 100% |
| Database migration to Neon PostgreSQL | Update properties, connect to new DB | 3 | 3 | 100% |
| Deployment to Render | Build Dockerfile, deploy working version | 4 | 4 | 100% |
| Comments feature (new) | Add commenting system for logged-in users | 4 | 3.5 | 100% |
| Security refinements | Add @Transactional, secure routes | 2 | 2 | 100% |

Iteration Completion: 100%
Overall Project Completion: About 90% (final polish and enhancements left for the end)

3. Functional Requirements Mapping (Traceability Matrix)

This table links each functional requirement to the actual implementation in the code and where it was tested.

| Requirement / User Story | Page / Feature | Code Module / File | Test Case ID |
| --- | --- | --- | --- |
| Users can register an account | Register page | UserController.registerUser() | TC-1 |
| Users can log in | Login page | SecurityConfig, UserDetailsServiceImpl | TC-2 |
| Logged-in users can create galleries | Create Gallery page | GalleryController.createGallery() | TC-3 |
| Users can edit or delete their galleries | Edit Gallery page | GalleryService.deleteGallery() | TC-4 |
| Users can upload photos | Upload Photo page | PhotoController.addPhoto() | TC-5 |
| Photos display under a gallery | Gallery Detail page | PhotoService.getPhotosByGallery() | TC-6 |
| Users can comment on photos | Photo Detail page | CommentController.addComment() | TC-7 |
| Restricted routes require login | All pages | SecurityConfig.securityFilterChain() | TC-8 |

4. Test Plan and Module Test Cases

| Test Case ID | Module / Feature | Objective | Test Steps | Expected Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-1 | User Registration | Make sure users can register and save to the DB | Fill out form > submit | Redirect to login page, user added | Pass |
| TC-2 | Login | Check that valid credentials work | Enter login info > submit | Redirect to gallery list | Pass |
| TC-3 | Gallery Creation | Confirm new gallery saves | Fill form > submit | Gallery appears in list | Pass |
| TC-4 | Gallery Deletion | Make sure deletion works | Click delete | Gallery removed | Pass |
| TC-5 | Photo Upload | Test uploading a photo | Choose file > submit | Photo shows under gallery | Pass |
| TC-6 | Comments | Ensure comment posting works | Type comment > submit | Comment shows with username | Pass |
| TC-7 | Security | Check access control | Try opening private page while logged out | Redirect to login | Pass |

5. Testing Overview

During this milestone, testing was done through a mix of manual and integrated tests:

• Unit-level testing:
Tested individual controller actions by submitting forms and checking database writes.

• Integration testing:
Made sure the full flow works together (register > login > create gallery > upload photo > comment).

• System testing:
Verified everything works on the live Render deployment using the Neon database.

6. Source Code Listing (Summary)

Here’s a short breakdown of the major components in the project and what each file is responsible for:

| Component / File | Purpose / Description |
| --- | --- |
| GalleryController.java | Handles creating, editing, deleting, and viewing galleries. |
| PhotoController.java | Manages uploading photos, showing them, and deleting them. |
| CommentController.java | Handles adding and removing comments. |
| UserController.java | Handles registration, login, and logout. |
| SecurityConfig.java | Sets up Spring Security, login routes, and password encoding. |
| UserDetailsServiceImpl.java | Loads user login info from the database. |
| GalleryService.java | Core logic for creating and managing galleries. |
| PhotoService.java | Logic for saving and retrieving photos. |
| UserService.java | Handles user creation and credential validation. |
| application.properties | Database settings for Neon PostgreSQL and JPA. |
| fragments.html | Shared UI layout for head and navbar. |
| login.html, register.html, gallery.html, etc. | All the main views built with Thymeleaf. |

7. Future Enhancements

- Add user profile pages with customization.

- Create public shareable gallery links.

- Add gallery search and filtering tools.

- Add basic photo editing options (crop, rotate, effects).